Risk Assessment

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Description | Responsibility | Likelihood | Impact Level | Response |
| 1 | Loss of data on Mac | Developer | Medium | Extreme | Store everything in the cloud as a back-up using GitHub |
| 2 | Loss of data on GitHub | GitHub | Low | Extreme | Have local offline backups and other cloud systems such as google cloud |
| 3 | Non-functional main branch | Developer | Medium | High | Use FBM version control to make sure that the main branch is always functional |
| 4 | Desktop breaks down during project | Developer | Low | Extreme | Have a second device that can be used in desperate times if needed |
| 5 | Not enough time to finish the project | Developer | Medium | High | Have a timeline that ensures that there is MVP deliverable ready to go |
| 6 | Not enough knowledge in certain topics while working on a project | Developer | Medium | Medium | Use QA community, internet resources and ask the trainer for help if needed |
| 7 | Internet goes offline | Internet provider | Low | High | Make sure to contact the provider and get it up and running ASAP, use phone to establish a data connection. Have offline notes that can come in handy if needed |